PLAN

We planned to implement three high priority big user stories for Iteration 1 which were:

1) Note taking and saving them

Expected Delivery time: 6 Days

2) Add image from gallery or using camera and add it to my notes

Expected Delivery time: 5 Days

3) Draw something on screen and add it to notes

Expected Delivery time: 6 Days

Since we almost finished what we planned, we are going to stick to our original plan and finish the following three features for the next iteration. Also, we will be replacing the stub database with the actual SQLite database.

For iteration 2, we plan to complete the following features:

1) View PDFs: view and open an existing PDF file

Expected Delivery time: 5 days

2) Modify Notes: Able to edit and delete notes, open the saved the notes

Expected Delivery time: 5 days

3) Modify PDFs: write my own notes to the PDF files and highlight the content of the PDF files

Expected Delivery time: 7 days